# Master 8.8 — Integrity / Reconciliation Release (19 October 2026)

File: System Capability & Implementation Blueprint - master 8.8.xlsx · Predecessor: master 8.7 · SHA-256: 7a48092849ff4962ba53d69ff2dee338a49b529b429e36c06561046db9b8fcef

Scope (CEO, 19 Oct 2026): canonical-consistency corrections only. No new module, SoR, wave or capability semantics changed. Release_Gate, Checks and Dashboards values are unchanged versus 8.7.

## Corrections

| ID | Change | Cells |
| --- | --- | --- |
| EA-BP-001 | Module Pages MOD-0262: domain, suite and capability group aligned to Blueprint_Data (1) Platform & Shared Services / Documentation & Evidence Services / Internal Document Repository). | 6 (2 page rows × 3) |
| EA-BP-002 | Blueprint_Data MOD-0262 Min Integration Contract Codes: EXT-BASE → DOC-REPO-BUNDLE. Integration Contracts unchanged (DOCS-BASE + DOC-REPO-BUNDLE). | 1 |
| EA-BP-003 | 33 contract codes in use but missing were added to Contract Bundle Dictionary, including DOCS-BASE and DOC-REPO-BUNDLE. Description reads "definition pending owner"; usage and source recorded. TALENT-* is a wildcard and must be expanded by its owner. | 33 rows |
| EA-BP-005 | MOD-0028 name normalised to "Documentation & Evidence Management" (was "Document Management (Templates/Versioning)"). | Dependencies 11, Dependencies_Normalized 11, Blueprint_Data dependency-gate text 8 |

## Archive candidates — workbook-internal consumer check

Checked: formulas, data validations, conditional formats, named ranges, charts and hyperlinks (Index excluded).

Sheet6: no consumers

Dependencies: formula in Dep_Calc (2999)

NAV_Update_Summary: no consumers

Module_Gap_Update_Summary: no consumers

Agent_Modules_Update_Summary: no consumers

HCM_Update_Summary: no consumers

Talent_Ecosystem_Update_Summary: no consumers

MG_Update_Summary: no consumers — holds its own 1 chart and 1 table (must move with it)

Review_View_Diff_8.2: no consumers

Result: 8 sheets have no internal consumer. Dependencies is still read by Dep_Calc (name fallback formula in 2,999 rows) and cannot be archived until that fallback is removed. Nothing was deleted or archived in 8.8.

## Decision record

ADR-8.8-001 (Open): repository identities MOD-0009-FU01/FU02/FU03. Recommended option A — Legacy_ID_Migration_Map remains the final target; FU IDs are transitional implementation aliases; measure each FU's capability coverage before merge/retire.

## Dev_Readiness repository import contract

New input columns Z–AD: Repo Suggested Stage (stage list), Suggested At (date), Source Commit, Suggested Evidence, Suggestion Reason. Column AE shows MATCH or "REVIEW: repo suggests …". The repository writes only Z–AD and never overwrites Stage (G) or any human-set column; the Master owner reviews and sets Stage by hand.

## Verification

Recalculated with LibreOffice: 117,643 formulas; only the 7 known text-note cells report #NAME? (unchanged since 8.3). Cell diff vs 8.7 shows only the intended changes; charts (1) and tables (5) preserved; sheet order unchanged.